Perfect! I’ll revise the entire 12-week ProjectPulse plan into your requested format, with daily goals, learning time, build time, breaks, and deliverables. I’ll include the backend focus (Node.js/Express + SQLite), simple frontend (NextJS + ShadCN), local file storage, and deployment on Netlify/Vercel.

# ProjectPulse – 12-Week Daily Roadmap

## Phase 1 – Foundations (Weeks 1–3)

Laying the groundwork: environment, database, authentication.

### Week 1 – Setup & Project Skeleton

Goal: Have a running backend server with a /status route and GitHub repo

Mon:

- Learning (11:00–11:30): REST API basics (request/response, HTTP verbs)

- Build 1 (11:30–12:30): Install Node.js/Express framework

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Create /status endpoint returning JSON

- Deliverable: Backend skeleton with /status endpoint

Tue:

- Learning (11:00–11:30): Git & GitHub workflow

- Build 1 (11:30–12:30): Initialize Git repo & push to GitHub

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Set up .gitignore & README

- Deliverable: GitHub repo ready with README

Wed:

- Learning (11:00–11:30): Basic API testing (fetch in terminal / browser)

- Build 1 (11:30–12:30): Test /status endpoint

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Polish README with setup instructions

- Deliverable: Tested endpoint & updated README

### Week 2 – Database Design & Setup (SQLite)

Goal: Database schema ready & SQLite setup

Mon:

- Learning (11:00–11:30): Relational DB basics, ER diagrams

- Build 1 (11:30–12:30): Draft ER diagram (User, Client, Project, Task)

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Set up SQLite local DB

- Deliverable: ER diagram + SQLite database file

Tue:

- Learning (11:00–11:30): Table relationships (one-to-many)

- Build 1 (11:30–12:30): Create User & Client tables

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Create Project & Task tables

- Deliverable: Tables created in SQLite

Wed:

- Learning (11:00–11:30): DB migration & seeding basics

- Build 1 (11:30–12:30): Seed sample users & clients

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Export DB schema script for repo

- Deliverable: SQLite DB ready with sample data

### Week 3 – User Authentication

Goal: JWT registration/login implemented

Mon:

- Learning (11:00–11:30): Auth basics, JWT, password hashing

- Build 1 (11:30–12:30): Install JWT & bcrypt

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement /register with hashed passwords

- Deliverable: User registration endpoint

Tue:

- Learning (11:00–11:30): Login flow & token handling

- Build 1 (11:30–12:30): Implement /login returning JWT

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test login flow locally

- Deliverable: Working login endpoint

Wed:

- Learning (11:00–11:30): Middleware for protected routes

- Build 1 (11:30–12:30): Create JWT verification middleware

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Demo login → protected route access

- Deliverable: Secured endpoint tested

## Phase 2 – Core Features (Weeks 4–8)

### Week 4 – Client Management API

Goal: Full CRUD for clients

Mon – Create Client

- Learning (11:00–11:30): POST endpoints & input validation

- Build 1 (11:30–12:30): Implement POST /clients

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test creation locally

- Deliverable: Client creation endpoint

Tue – Read Clients

- Learning (11:00–11:30): GET endpoints & pagination

- Build 1 (11:30–12:30): Implement GET /clients with pagination

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement GET /clients/:id

- Deliverable: Fetch client list & single client

Wed – Update & Delete Clients

- Learning (11:00–11:30): PUT/DELETE endpoints & error handling

- Build 1 (11:30–12:30): Implement PUT /clients/:id

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement DELETE /clients/:id & test full CRUD

- Deliverable: Client CRUD complete

### Week 5 – Project Management API

Goal: CRUD for projects linked to clients

Mon – Create Projects

- Learning (11:00–11:30): Foreign key relationships (project → client)

- Build 1 (11:30–12:30): Implement POST /projects

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Include status & deadline fields

- Deliverable: Project creation endpoint

Tue – Read Projects

- Learning (11:00–11:30): GET endpoints & filtering

- Build 1 (11:30–12:30): Implement GET /projects filtered by client

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement GET /projects/:id

- Deliverable: Retrieve projects list & single project

Wed – Update & Delete Projects

- Learning (11:00–11:30): PUT/DELETE for projects

- Build 1 (11:30–12:30): Implement PUT /projects/:id

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement DELETE /projects/:id & test

- Deliverable: Project CRUD complete

### Week 6 – Task Management API

Goal: CRUD for tasks linked to projects

Mon – Create Tasks

- Learning (11:00–11:30): Nested resources (project → tasks)

- Build 1 (11:30–12:30): Implement POST /tasks

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Add status & due date

- Deliverable: Task creation endpoint

Tue – Read Tasks

- Learning (11:00–11:30): GET endpoints, sorting, filtering

- Build 1 (11:30–12:30): Implement GET /tasks with sorting & filters

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement GET /tasks/:id

- Deliverable: Retrieve tasks list & single task

Wed – Update & Delete Tasks

- Learning (11:00–11:30): PUT/DELETE for tasks

- Build 1 (11:30–12:30): Implement PUT /tasks/:id

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement DELETE /tasks/:id & test

- Deliverable: Task CRUD complete

### Week 7 – File Uploads

Goal: Upload & link files to projects using local storage (SQLite stores file paths)

Mon:

- Learning (11:00–11:30): File upload basics (multipart/form-data)

- Build 1 (11:30–12:30): Set up local file storage folder

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Implement POST /projects/:id/upload

- Deliverable: File upload endpoint working

Tue:

- Learning (11:00–11:30): File validation (size/type)

- Build 1 (11:30–12:30): Restrict allowed formats & max size

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Save file path in DB

- Deliverable: Files stored with validation

Wed:

- Learning (11:00–11:30): Fetch files linked to entities

- Build 1 (11:30–12:30): Implement GET /projects/:id/files

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test file retrieval

- Deliverable: Retrieve files per project

### Week 8 – Reporting API

Goal: Aggregate data endpoints for stats

Mon:

- Learning (11:00–11:30): SQL aggregation (COUNT, GROUP BY)

- Build 1 (11:30–12:30): /reports/active-projects endpoint

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test JSON output

- Deliverable: Active projects report endpoint

Tue:

- Learning (11:00–11:30): Conditional queries for overdue & weekly progress

- Build 1 (11:30–12:30): /reports/overdue-tasks endpoint

- Break (12:30–12:45)

- Build 2 (12:45–3:00): /reports/weekly-progress endpoint

- Deliverable: Overdue & weekly reports

Wed:

- Learning (11:00–11:30): Clean JSON output for frontend

- Build 1 (11:30–12:30): Prepare sample data

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test all reporting endpoints

- Deliverable: Reports ready for demo

I can continue Weeks 9–12 next (frontend UI, role-based access, Vercel/Netlify deployment, and portfolio prep) in the exact same daily goal format.

Do you want me to do that now?

##### You said:

yes

###### ChatGPT said:

Perfect! Here’s Weeks 9–12 in the same daily goal / learning / build / break / deliverable format, focusing on the frontend, role-based access, deployment, and portfolio prep.

## Phase 3 – Integration & Polish (Weeks 9–12)

Tying backend into a basic UI & making project portfolio-ready.

### Week 9 – Basic Frontend UI

Goal: Minimal UI to demo data visually using NextJS + ShadCN

Mon – Login Page

- Learning (11:00–11:30): NextJS page setup, fetching API data

- Build 1 (11:30–12:30): Create login page with form

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Connect login form to backend /login endpoint

- Deliverable: Login page working with JWT auth

Tue – Client List Page

- Learning (11:00–11:30): Rendering lists from API in NextJS

- Build 1 (11:30–12:30): Create client list page (fetch /clients)

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Render client data using ShadCN components

- Deliverable: Clients displayed in a simple table/list

Wed – Project & Task Pages

- Learning (11:00–11:30): Nested data rendering & UI updates

- Build 1 (11:30–12:30): Create project list page (fetch /projects)

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Create task list page under projects

- Deliverable: Projects & tasks displayed visually

### Week 10 – User Roles & Permissions (RBAC)

Goal: Role-based access in backend & UI

Mon – Backend Role Setup

- Learning (11:00–11:30): RBAC concepts

- Build 1 (11:30–12:30): Add role field to User model in SQLite

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Middleware to check user role for protected routes

- Deliverable: Backend role-based access enforced

Tue – Frontend Role Restrictions

- Learning (11:00–11:30): Conditional rendering in NextJS

- Build 1 (11:30–12:30): Hide restricted buttons/actions based on role

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test UI as different roles

- Deliverable: UI reflects role-based permissions

Wed – Security Testing

- Learning (11:00–11:30): Testing RBAC security gaps

- Build 1 (11:30–12:30): Attempt restricted actions with non-admin accounts

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Fix any security gaps

- Deliverable: RBAC fully tested & secure

### Week 11 – Deployment & Cloud Setup

Goal: Live app on internet (Netlify for frontend, Vercel for backend)

Mon – Cloud Database & Config

- Learning (11:00–11:30): Connect frontend/backend to local SQLite or cloud if needed

- Build 1 (11:30–12:30): Configure environment variables for deployment

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test connection in staging environment

- Deliverable: Backend ready for cloud deployment

Tue – Backend Deployment

- Learning (11:00–11:30): Vercel deployment process

- Build 1 (11:30–12:30): Deploy backend to Vercel

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Test live API endpoints

- Deliverable: Backend live with test data

Wed – Frontend Deployment

- Learning (11:00–11:30): Netlify deployment process

- Build 1 (11:30–12:30): Deploy NextJS frontend

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Connect frontend to live backend & test

- Deliverable: Full app live on internet

### Week 12 – Final QA & Portfolio Prep

Goal: Fully polished, portfolio-ready project

Mon – Bug Fixes

- Learning (11:00–11:30): Debugging production issues

- Build 1 (11:30–12:30): Fix any remaining bugs from testing

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Refactor code for readability

- Deliverable: Stable backend & frontend

Tue – Portfolio Materials

- Learning (11:00–11:30): How to write clear README & project description

- Build 1 (11:30–12:30): Take screenshots of UI

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Record short demo video of workflow

- Deliverable: Portfolio-ready media + README

Wed – Showcase & Final Push

- Learning (11:00–11:30): Presenting projects to employers

- Build 1 (11:30–12:30): Final polish on UI & minor tweaks

- Break (12:30–12:45)

- Build 2 (12:45–3:00): Push final commits & prepare Thursday showcase

- Deliverable: Fully deployed backend + frontend, GitHub repo, portfolio entry ready

✅ Now the plan is fully updated for:

- Backend: Node.js/Express + SQLite, JWT auth, CRUD, file upload

- Frontend: Minimal NextJS + ShadCN for visual demo

- Deployment: Vercel (backend), Netlify (frontend)

- Daily goals & deliverables clearly stated for all 12 weeks