Feedback: not using AWS and not using PostgreSQL

## Project Idea: Client & Project Organizer – "ProjectPulse"

Problem it solves:

Freelancers, agencies, and consultants often juggle multiple clients and deadlines but struggle with keeping all deliverables, communications, and progress tracking in one place.

Features:

- Client profiles (contact info, notes, history).

- Project dashboards with milestones and deadlines.

- Task assignment & progress tracking.

- Simple reporting: “This week’s progress,” “Overdue tasks.”

- File attachment for deliverables.

- Role-based access (clients can log in to view status).

Backend Skills You’d Learn:

- User authentication & authorization (JWT or OAuth).

- CRUD APIs for clients, projects, tasks.

- File storage (local dev storage).

- Database schema design (SQL lite).

- Filtering, sorting, and pagination for lists.

Deliverable for portfolio:

A clean, secure, and demo-ready web app with test accounts you can show employers.

# 12-Week Roadmap with AWS

## Phase 1 – Foundations & AWS Basics (Weeks 1–4)

Week 1 – Setup & Backend Fundamentals

- Backend basics, API setup, Git, hello world server.

Week 2 – Database & AWS Console Intro

- Learn AWS Management Console basics: navigating, creating IAM users, setting up credentials.

- Continue database schema design locally.

- AWS task: Create your free-tier AWS account and set up your IAM user with limited permissions (not root).

Week 3 – Authentication & AWS S3 Intro

- Build authentication endpoints as before.

- AWS task: Learn S3 basics — create a bucket in AWS Console, understand bucket policies and permissions.

Week 4 – Client CRUD & S3 File Upload Local Practice

- Build CRUD API for clients.

- AWS task: Implement file upload feature using local storage.

- Experiment with uploading files to your local dev server.

## Phase 2 – Core Features & AWS Integration (Weeks 5–8)

Week 5 – Project CRUD & Connect AWS S3

- Build project management CRUD.

- AWS task: Connect your file upload API to AWS S3 for storage instead of local storage.

- Learn how to generate presigned URLs for secure file uploads.

Week 6 – Task API & AWS RDS Setup

- Task management CRUD as before.

- AWS task: Set up AWS RDS (PostgreSQL or MySQL) instance.

- Practice connecting your backend to RDS instead of local DB.

Week 7 – Reporting API & AWS Lambda Intro

- Build reporting endpoints as planned.

- AWS task: Introduction to AWS Lambda and API Gateway.

- Try deploying a simple "Hello World" Lambda function triggered by API Gateway.

Week 8 – File Uploads & Cloud Storage Polish

- Polish file uploads and storage.

- AWS task: Refine your S3 bucket policies and enable lifecycle rules or versioning if interested.

## Phase 3 – Deployment & Advanced AWS (Weeks 9–12)

Week 9 – Basic Frontend & Deploy Backend to AWS

- Build minimal frontend UI for demo.

- AWS task: Deploy your backend API using AWS Elastic Beanstalk or AWS Lambda + API Gateway (serverless).

- Connect deployed backend to AWS RDS database.

Week 10 – User Roles & IAM Policies

- Implement RBAC in your app.

- AWS task: Deepen IAM skills — create custom IAM roles and policies for your backend app’s AWS resources.

Week 11 – Monitoring & Security on AWS

- Deploy final app features.

- AWS task: Set up CloudWatch for logs and monitoring on your deployed backend.

- Learn basics of AWS security best practices (e.g., security groups, secrets management).

Week 12 – Final Testing, Portfolio Prep & AWS Certification Prep

- Final project polish, README, demo video, portfolio entry.

- AWS task: Review for AWS Certified Cloud Practitioner exam if interested.

- Summarize AWS services used in project for your portfolio.

### Why this works

- AWS learning is gradual and hands-on, tied directly to your project tasks.

- You build from basics (console, S3 buckets) to deployment and monitoring.

- You gain real-world cloud skills employers want in backend devs.

- Keeps your workload balanced with your time limits and educator activities.

## Daily Schedule

## Week 1 – Setup & Backend Fundamentals

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: REST API basics (HTTP verbs, requests, responses)

- 12:00–1:15 — Build: Install backend framework & create “Hello World” server

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Create /status endpoint returning JSON

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Git & GitHub workflow basics

- 12:00–1:15 — Build: Initialize Git repo, push to GitHub

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Set up .gitignore, write README

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: API testing with Postman basics

- 12:00–1:15 — Build: Test /status endpoint with Postman

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Polish README for Thursday demo

## Week 2 – Database & AWS Console Intro

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Relational DB basics, ER diagrams

- 12:00–1:15 — Build: Draft ER diagram (User, Client, Project, Task)

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Create AWS Free Tier account, explore AWS Console

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Table relationships (one-to-many)

- 12:00–1:15 — Build: Create User & Client models locally

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Create IAM user with programmatic access, assign permissions

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Database migrations basics

- 12:00–1:15 — Build: Run initial DB migrations

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Navigate S3 service, create first S3 bucket

## Week 3 – User Authentication & S3 Basics

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: JWT auth basics & bcrypt hashing

- 12:00–1:15 — Build: Implement /register endpoint with password hashing

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Explore S3 bucket permissions & policies

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Login flow & protected routes middleware

- 12:00–1:15 — Build: Implement /login endpoint returning JWT

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Experiment uploading files manually to S3 bucket

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Middleware for JWT validation

- 12:00–1:15 — Build: Create middleware to protect routes

- 1:15–1:45 — Break

- 1:45–3:00 — Build + AWS Task: Test auth & view files in S3 console

## Week 4 – Client CRUD & Local File Upload Practice

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: RESTful CRUD design

- 12:00–1:15 — Build: POST /clients endpoint with validation

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Test client creation in Postman

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: File upload API basics (multipart/form-data)

- 12:00–1:15 — Build: Implement local file upload endpoint

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Review S3 SDK docs for uploading files programmatically

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Validating file uploads (size, type)

- 12:00–1:15 — Build: Test file upload + link file path in DB

- 1:15–1:45 — Break

- 1:45–3:00 — Polish endpoints for Thursday demo

This pacing balances your project work with learning AWS in practical chunks tied directly to your backend development.

Great! Here’s your detailed Weeks 5–8 daily schedule, continuing the AWS + backend learning and coding integration:

## Week 5 – Project CRUD & Connect AWS S3

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Foreign keys & SQL joins basics

- 12:00–1:15 — Build: POST /projects endpoint linked to clients

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Implement S3 file upload integration in your backend

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Generating presigned URLs for secure S3 uploads

- 12:00–1:15 — Build: Add deadline & status fields to projects

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Test uploading project files directly to S3 via presigned URLs

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: S3 bucket policy basics

- 12:00–1:15 — Build: GET /projects with client filtering

- 1:15–1:45 — Break

- 1:45–3:00 — Build + AWS: Test S3 uploads & update DB with file URLs

## Week 6 – Task API & AWS RDS Setup

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Nested routes & data modeling

- 12:00–1:15 — Build: POST /tasks linked to projects

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Launch AWS RDS instance (PostgreSQL/MySQL)

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Connecting your backend to AWS RDS securely

- 12:00–1:15 — Build: Update backend DB config to connect to RDS

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Test CRUD tasks working with RDS

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: RDS backups and security groups basics

- 12:00–1:15 — Build: Add task status & due date fields

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Configure RDS security groups & test connectivity

## Week 7 – Reporting API & AWS Lambda Intro

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: SQL aggregate functions (COUNT, SUM, GROUP BY)

- 12:00–1:15 — Build: /reports/active-projects endpoint

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Create simple Lambda function with Node.js/Python

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: API Gateway basics for Lambda HTTP endpoints

- 12:00–1:15 — Build: /reports/overdue-tasks endpoint

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Deploy Lambda behind API Gateway and test

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Formatting JSON for frontend charts

- 12:00–1:15 — Build: /reports/weekly-progress endpoint

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Integrate Lambda reports with your backend if applicable

## Week 8 – File Uploads & Cloud Storage Polish

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Advanced S3 features (versioning, lifecycle policies)

- 12:00–1:15 — Build: Finalize file upload endpoints with validation

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Enable lifecycle rules/versioning on S3 bucket

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Securing S3 with bucket policies and CORS

- 12:00–1:15 — Build: Test file uploads from frontend or API client

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Implement CORS rules for your S3 bucket

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Debugging common AWS S3 errors

- 12:00–1:15 — Build: Polish upload/download workflows and database links

- 1:15–1:45 — Break

- 1:45–3:00 — Polish all endpoints for Thursday demo

Weeks 9–12 next, which cover deployment on AWS, monitoring, security, and final polishing with portfolio prep. Let me know!

Weeks 9–12 daily schedule focused on AWS deployment, monitoring, security, and final portfolio-ready polish

## Week 9 – Basic Frontend & Deploy Backend to AWS

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Fetch API basics to connect frontend to backend

- 12:00–1:15 — Build: Create login page frontend

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Connect frontend login to backend API

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: AWS Elastic Beanstalk basics for deploying backend apps

- 12:00–1:15 — AWS Task: Prepare backend for deployment (add config, environment variables)

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Deploy backend to Elastic Beanstalk or serverless AWS Lambda + API Gateway

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Connecting deployed backend to AWS RDS

- 12:00–1:15 — AWS Task: Test live deployed API endpoints with Postman

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Connect frontend deployed app to backend

## Week 10 – User Roles & AWS IAM Policies

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: RBAC concepts & implementation basics

- 12:00–1:15 — Build: Add role field to User model & middleware for role-based access

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Test role restrictions in API & frontend

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: AWS IAM basics & creating policies/roles

- 12:00–1:15 — AWS Task: Create IAM roles & policies for app’s AWS resource access

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Assign IAM roles to backend services

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Testing IAM role permissions & troubleshooting

- 12:00–1:15 — AWS Task: Test backend functionality with IAM permissions enforced

- 1:15–1:45 — Break

- 1:45–3:00 — Fix any permission issues & polish

## Week 11 – Monitoring & Security on AWS

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: AWS CloudWatch basics (logs, metrics)

- 12:00–1:15 — AWS Task: Set up CloudWatch logging for backend app

- 1:15–1:45 — Break

- 1:45–3:00 — Build: Add error logging & alerting mechanisms

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: AWS security best practices (security groups, secrets management)

- 12:00–1:15 — AWS Task: Configure security groups & secure secrets using AWS Secrets Manager or environment vars

- 1:15–1:45 — Break

- 1:45–3:00 — AWS Task: Test security setup & fix vulnerabilities

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Monitoring app performance & uptime

- 12:00–1:15 — AWS Task: Set up basic uptime monitoring & alerts (CloudWatch Alarms)

- 1:15–1:45 — Break

- 1:45–3:00 — Polish logging, monitoring, and error handling for Thursday demo

## Week 12 – Final QA, Portfolio Prep & AWS Certification Review

### Monday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Writing effective README and project docs

- 12:00–1:15 — Build: Final bug fixes & code cleanup

- 1:15–1:45 — Break

- 1:45–3:00 — Update README with AWS architecture and features

### Tuesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: How to record good demo videos

- 12:00–1:15 — Build: Take screenshots and record short demo video of app features

- 1:15–1:45 — Break

- 1:45–3:00 — Prepare portfolio entry write-up

### Wednesday

- 11:00–11:30 — Educator activity

- 11:30–12:00 — Learn: Tips for showcasing AWS & backend projects to employers

- 12:00–1:15 — Build: Final polish on frontend & backend UI

- 1:15–1:45 — Break

- 1:45–3:00 — Push final commits & prepare Thursday project presentation

Notes

### Learning Value & Career Readiness

Project teaches you both backend fundamentals AND cloud skills that are increasingly essential for backend developers. The AWS integration isn't just tacked on - it's woven throughout the learning process in a practical, hands-on way.

### Market Demand & Job Requirements

Most entry-level backend positions today expect at least basic cloud familiarity. Project 2 gives you:

- Real cloud deployment experience (not just local development)

- AWS service integration (S3, RDS, Lambda, IAM, CloudWatch)

- Infrastructure as Code concepts

- Production-ready deployment skills

### Portfolio Impact

Project 2 creates a much stronger portfolio piece because:

- Live, deployed application that employers can actually test

- Demonstrates cloud competency - a key differentiator from other junior candidates

- Shows modern development practices (cloud-native thinking)

- More impressive architecture diagram for your README

### Technical Depth

Both projects cover the same backend fundamentals, but Project 2 adds:

- Real-world deployment challenges and solutions

- Security best practices with IAM and AWS security groups

- Monitoring and logging with CloudWatch

- Scalable file storage with S3

- Database management with RDS

### Addressing Your AWS Question

Yes, Project 2 includes more than enough AWS basics for entry-level positions:

- Core services: S3, RDS, Lambda, API Gateway, IAM, CloudWatch

- Deployment: Elastic Beanstalk or serverless architecture

- Security: IAM policies, security groups, secrets management

- Monitoring: CloudWatch logs and metrics

### Time Investment vs. Return

The extra time spent learning AWS in Project 2 pays huge dividends because cloud skills:

- Are transferable across many technologies and companies

- Command higher salaries

- Open doors to more opportunities

- Show you're thinking about production, not just development

### Potential Concerns & How to Address Them

The only downside is slightly higher complexity, but the roadmap handles this well by:

- Introducing AWS concepts gradually

- Tying each AWS service to a practical project need

- Building from simple (S3 buckets) to complex (IAM policies)

### My Strong Recommendation

Go with Project 2. The AWS integration transforms this from "another CRUD app" into "a modern, cloud-deployed application that demonstrates real-world backend skills."

When you're job hunting, being able to say "I built and deployed a client management system using Node.js, PostgreSQL on RDS, file storage on S3, with Lambda functions and CloudWatch monitoring" will set you apart from candidates who only have local development experience.

Great! Here’s a curated list of beginner-friendly AWS learning resources matched to your project’s key AWS topics. These will fit well into your daily learning blocks and build solid foundational knowledge:

### AWS Learning Resources for Your Roadmap

#### 1. AWS Account & Console Basics

- AWS Official Getting Started Guide
https://aws.amazon.com/getting-started/
Explore the console, create an IAM user, understand free tier

- YouTube: “AWS Console Beginner Tutorial 2023” by freeCodeCamp
https://www.youtube.com/watch?v=Ia-UEYYR44s

#### 2. IAM (Identity & Access Management)

- AWS Docs IAM User Guide (Focus on users, roles, policies)
https://docs.aws.amazon.com/IAM/latest/UserGuide/introduction.html

- YouTube: “AWS IAM Tutorial for Beginners” by Stephane Maarek
https://www.youtube.com/watch?v=UL-3i8q2r5A

#### 3. S3 (Simple Storage Service)

- AWS S3 Getting Started Guide
https://docs.aws.amazon.com/AmazonS3/latest/userguide/Welcome.html

- YouTube: “AWS S3 Tutorial for Beginners” by TechWorld with Nana
https://www.youtube.com/watch?v=H6NW7H9w1oE

- Hands-On: AWS S3 Developer Guide – Uploading and Managing Files
https://docs.aws.amazon.com/sdk-for-javascript/v3/developer-guide/s3-example-photo-album.html

#### 4. AWS RDS (Relational Database Service)

- AWS RDS Getting Started
https://docs.aws.amazon.com/AmazonRDS/latest/UserGuide/Welcome.html

- YouTube: “AWS RDS Tutorial for Beginners” by Simplilearn
https://www.youtube.com/watch?v=r7s8rh0DXR8

#### 5. AWS Lambda & API Gateway

- AWS Lambda Developer Guide
https://docs.aws.amazon.com/lambda/latest/dg/welcome.html

- YouTube: “AWS Lambda Tutorial for Beginners” by freeCodeCamp
https://www.youtube.com/watch?v=eOBq__h3G9w

- API Gateway Overview
https://docs.aws.amazon.com/apigateway/latest/developerguide/welcome.html

#### 6. Deployment with Elastic Beanstalk

- AWS Elastic Beanstalk Developer Guide
https://docs.aws.amazon.com/elasticbeanstalk/latest/dg/Welcome.html

- YouTube: “Deploy a Flask App on AWS Elastic Beanstalk” by Corey Schafer
https://www.youtube.com/watch?v=Z7wNcFPNXyI

#### 7. CloudWatch (Logging & Monitoring)

- AWS CloudWatch User Guide
https://docs.aws.amazon.com/AmazonCloudWatch/latest/monitoring/WhatIsCloudWatch.html

- YouTube: “AWS CloudWatch Tutorial” by Simplilearn
https://www.youtube.com/watch?v=VGhsLIFl2TU

#### 8. Security Best Practices & Secrets Management

- AWS Security Best Practices
https://aws.amazon.com/architecture/security-best-practices/

- AWS Secrets Manager Overview
https://docs.aws.amazon.com/secretsmanager/latest/userguide/intro.html

#### 9. Certification Prep (Optional, Week 12)

- AWS Certified Cloud Practitioner Course by freeCodeCamp (4+ hours)
https://www.youtube.com/watch?v=Ia-UEYYR44s

- AWS Practice Exam
https://aws.amazon.com/certification/certified-cloud-practitioner/

### How to use these resources

- Watch/read the first 20-30 mins during your learning blocks.

- Follow along with hands-on steps in your AWS free-tier account.

- Bookmark official AWS docs for quick reference during your builds.

- Save videos/playlists for review or deeper dives on weekends if you want.