## Week 1 – Backend Basics (Making the Brain of the App)

Day 1 – Monday

- Learning Goal: I’m learning how to make the brain of my app (backend) and create a place to store all my projects.

- Tasks: Install Node.js and Express, Install SQLite and Sequelize ORM, Make tables for Projects, Clients, Tasks, Notes, Attachments.

- Deliverable: Backend project with working SQLite database.

Day 2 – Tuesday

- Learning Goal: I’m learning to tell my app how to add, see, change, and remove projects and clients.

- Tasks: Create CRUD endpoints for Projects & Clients, test endpoints with local SQLite DB client.

- Deliverable: Backend can add, view, change, and delete projects/clients.

Day 3 – Wednesday

- Learning Goal: I’m learning to manage tasks and notes inside projects.

- Tasks: CRUD endpoints for Tasks and Notes, filter tasks/notes by project.

- Deliverable: Tasks and notes work perfectly in backend.

Day 4 – Thursday

- Learning Goal: I’m learning to make my app look full and real for demo purposes.

- Tasks: Add fake projects, clients, and tasks using Faker.js or JSON file.

- Deliverable: Database looks full and ready for demo.

## Week 2 – Frontend Basics (Making the Face of the App)

Day 5 – Monday

- Learning Goal: I’m learning how to make my app look and talk to the brain (backend).

- Tasks: Initialize Next.js frontend, make layout with navbar/sidebar/footer using ShadCN, show list of projects from backend.

- Deliverable: Dashboard shows project list from backend.

Day 6 – Tuesday

- Learning Goal: I’m learning to make a dashboard for the Project Manager.

- Tasks: Show summary cards (total projects, % complete, upcoming deadlines), display projects in table/grid.

- Deliverable: Dashboard displays live data.

Day 7 – Wednesday

- Learning Goal: I’m learning to let the PM look inside a project.

- Tasks: Show tasks, notes, attachments; allow adding tasks/notes.

- Deliverable: Project Details page works interactively.

Day 8 – Thursday

- Learning Goal: I’m learning to make a client dashboard.

- Tasks: Show only projects belonging to client, add comment box.

- Deliverable: Client dashboard partially functional.

## Week 3 – Reports and PDF Export

Day 9 – Monday

- Learning Goal: I’m learning to make charts and reports to see how projects are doing.

- Tasks: Create Reports page for PM, show project status, deadlines, % complete using charts.

- Deliverable: Reports page with charts.

Day 10 – Tuesday

- Learning Goal: I’m learning to let the PM download a report.

- Tasks: Add “Download PDF” button, use jsPDF/pdf-lib to create PDF.

- Deliverable: PM can download project report.

Day 11 – Wednesday

- Learning Goal: I’m learning to send the report by email (stretch goal).

- Tasks: Add “Email Report” button, backend sends PDF via Nodemailer.

- Deliverable: PM can send report email.

Day 12 – Thursday

- Learning Goal: I’m learning to make the UI look nice.

- Tasks: Style pages, fix spacing, colors, fonts, refresh fake data.

- Deliverable: Polished, demo-ready UI.

## Week 4 – Deployment & Demo Prep

Day 13 – Monday

- Learning Goal: I’m learning to put my app online.

- Tasks: Deploy backend to Netlify, frontend to Vercel, test API in live environment.

- Deliverable: App live online.

Day 14 – Tuesday

- Learning Goal: I’m learning to test my app in real life.

- Tasks: Test all CRUD actions, file uploads, comments.

- Deliverable: Live app fully functional.

Day 15 – Wednesday

- Learning Goal: I’m learning to prepare for showing my work.

- Tasks: Take screenshots, finalize README with workflow diagram.

- Deliverable: Demo-ready documentation.

Day 16 – Thursday

- Learning Goal: I’m learning to get ready to talk about my app.

- Tasks: Review key features for demo presentation.

- Deliverable: Ready to present to class.

## Week 5 – Advanced Frontend Features

Day 17 – Monday

- Learning Goal: I’m learning to make forms that let me add projects and clients.

- Tasks: Build Project form (name, client, description, due date), build Client form (name, email, phone), make forms send data to backend.

- Deliverable: Forms work and update dashboards.

Day 18 – Tuesday

- Learning Goal: I’m learning to let PM sort and filter tasks and organize tasks visually.

- Tasks: Add filters for task status, backend handles filtering queries, build a JIRA-style board where tasks can be dragged between multiple columns (To-Do, In Progress, Done), and additional columns can be added.

- Deliverable: Dashboard allows filtering tasks and supports a flexible JIRA-style board with multiple columns and drag-and-drop.

Day 19 – Wednesday

- Learning Goal: I’m learning to improve notes and attachment features.

- Tasks: Polish notes UI, polish file upload/download UI.

- Deliverable: Notes and attachments fully functional.

Day 20 – Thursday

- Learning Goal: I’m learning how to check my forms and dashboard together to make sure they work well.

- Tasks: Test Project and Client forms end-to-end, make small fixes.

- Deliverable: Forms work correctly and look nice.

## Week 6 – Authentication & Role Handling

Day 21 – Monday

- Learning Goal: I’m learning to make a login system with different user roles.

- Tasks: Build login form, add PM/Client/Developer role selection, backend validates roles and redirects.

- Deliverable: Users see correct dashboard after login (PM, Client, Developer).

Day 22 – Tuesday

- Learning Goal: I’m learning to hide features based on user role.

- Tasks: Hide PM-only buttons/pages for clients, secure backend endpoints for each role.

- Deliverable: Role-based access works correctly.

Day 23 – Wednesday

- Learning Goal: I’m learning to let users log out safely.

- Tasks: Add logout button, clear session/cookie.

- Deliverable: Logout works correctly.

Day 24 – Thursday

- Learning Goal: I’m learning to make the app easier to use on different devices.

- Tasks: Adjust mobile and desktop layouts, minor styling fixes.

- Deliverable: App looks good on all screen sizes.

## Week 7 – File Handling & Attachments

Day 25 – Monday

- Learning Goal: I’m learning to upload and store files safely.

- Tasks: Add file upload for tasks, validate file types, save metadata in SQLite.

- Deliverable: Attachments upload works.

Day 26 – Tuesday

- Learning Goal: I’m learning to let users download files.

- Tasks: Build download button, secure access by role.

- Deliverable: Attachments download works.

Day 27 – Wednesday

- Learning Goal: I’m learning to preview attachments.

- Tasks: Show image preview, icons for PDFs/docs.

- Deliverable: Preview system works.

Day 28 – Thursday

- Learning Goal: I’m learning to test and polish file features.

- Tasks: Test uploads/downloads/preview end-to-end.

- Deliverable: Attachments fully functional.

## Week 8 – Notifications & Reminders

Day 29 – Monday

- Learning Goal: I’m learning to make reminders for tasks.

- Tasks: Add due date field, show “upcoming tasks” list.

- Deliverable: Tasks show reminders.

Day 30 – Tuesday

- Learning Goal: I’m learning to send notifications.

- Tasks: Add in-app notifications for task updates.

- Deliverable: Notifications display in app.

Day 31 – Wednesday

- Learning Goal: I’m learning to allow PMs to mark notifications as read.

- Tasks: Add mark-as-read function.

- Deliverable: Notifications can be managed.

Day 32 – Thursday

- Learning Goal: I’m learning to polish reminders.

- Tasks: Test task reminders and notifications.

- Deliverable: Notifications/reminders reliable.

## Week 9 – Search & Filtering Improvements

Day 33 – Monday

- Learning Goal: I’m learning to search through projects and clients.

- Tasks: Add search bar for projects/clients.

- Deliverable: Search works.

Day 34 – Tuesday

- Learning Goal: I’m learning to search tasks and notes.

- Tasks: Add search bar for tasks/notes.

- Deliverable: Task/note search works.

Day 35 – Wednesday

- Learning Goal: I’m learning to combine search and filters.

- Tasks: Let users filter and search at the same time.

- Deliverable: Combined search/filter works.

Day 36 – Thursday

- Learning Goal: I’m learning to polish search system.

- Tasks: Improve styling, speed.

- Deliverable: Search system smooth.

## Week 10 – Performance & Optimization

Day 37 – Monday

- Learning Goal: I’m learning to speed up database queries.

- Tasks: Add indexes in SQLite, test performance.

- Deliverable: Faster queries.

Day 38 – Tuesday

- Learning Goal: I’m learning to optimize backend.

- Tasks: Clean up endpoints, reduce unnecessary queries.

- Deliverable: Backend more efficient.

Day 39 – Wednesday

- Learning Goal: I’m learning to optimize frontend.

- Tasks: Use React memoization, lazy loading.

- Deliverable: Frontend faster.

Day 40 – Thursday

- Learning Goal: I’m learning to test performance overall.

- Tasks: Test large dataset, check speed.

- Deliverable: App handles large data well.

## Week 11 – UI/UX Polish

Day 41 – Monday

- Learning Goal: I’m learning to make the app prettier.

- Tasks: Improve ShadCN UI, add consistent colors and spacing.

- Deliverable: Cleaner UI.

Day 42 – Tuesday

- Learning Goal: I’m learning to make navigation easier.

- Tasks: Add breadcrumbs, quick links.

- Deliverable: Navigation improved.

Day 43 – Wednesday

- Learning Goal: I’m learning to improve accessibility.

- Tasks: Add alt text, keyboard navigation, ARIA labels.

- Deliverable: App accessible.

Day 44 – Thursday

- Learning Goal: I’m learning to polish overall app design and apply custom themes.

- Tasks: Apply finishing UI touches, use TweakCN to customize theme (colors, typography, look & feel).

- Deliverable: App looks and feels professional with consistent theme.

## Week 12 – Final Review & Presentation

Day 45 – Monday

- Learning Goal: I’m learning to test everything one last time.

- Tasks: Full end-to-end test of backend, frontend, database.

- Deliverable: Fully working app.

Day 46 – Tuesday

- Learning Goal: I’m learning to write final documentation.

- Tasks: Finish README, add setup instructions, add screenshots.

- Deliverable: Final documentation ready.

Day 47 – Wednesday

- Learning Goal: I’m learning to rehearse presenting my project.

- Tasks: Practice explaining goals, features, and showing demo.

- Deliverable: Ready to present.

Day 48 – Thursday

- Learning Goal: I’m learning to deliver my final polished project.

- Tasks: Present final demo and submit project.

- Deliverable: Final project submitted.